## Slide 1: PROGRESS REPORT
ELECTRICAL TEAM
Eunice oRENGE
Laban Mwangi
VICTOR NGATIA
STEPHEN KINUTHIA

## Slide 2: OBJECTIVES
Finalize on Testing motor speed
CAN Integration
Charging and discharging Battery tests
Install cable lags and cable connectors

## Slide 3: ARCHIEVEMENTS
Procured Arduino Mega and MCP
Tested the Arduino and MCP(synchronizing the Arduino and the MCP)
Installed cable lags and connectors for safety purposes (Add a breaker to prevent sparking)
Managed to get the motor running(NOT OPTIMUM)

## Slide 4: Challenges Motor stopped running
FAULTS
Accelerator fault Alarm
Under voltage Alarm
Throttle not accelerating as intended
PROPOSED SOLUTIONS
Requested for a more detailed manual
Error detecting device (Mr. Kanja )
Trying to reconfigure connections

## Slide 5: Challenges
INTERGRATION OF THE MCP AND MOTOR CONTROLLER WAS UNSUCCESSFUL
Requested for manual
Research
TESTING THE RATE OF CHARGING
The batter is fully charged
TESTING BREAKING SYSTEM
Not yet implemented due to motor not starting