## Slide 1: JIBEBE MECHANICAL TEAM WEEK 3
Catherine kipkazi

## Slide 2: TASKS COMPLETED
Fabrication of motor mount
Fabrication of electric fan mount
Completion of final design work of battery mount

## Slide 3: MATERIAL ACQUISITION
We were able to acquire some materials to kickstart the fabrication process eg
Consumables
Angle lines
Plates

## Slide 4: FABRICATION
We began the fabrication of the motor mount.

## Slide 5
M

## Slide 6: TASKS THIS WEEK
Acquisition of materials
Installation of motor mount
Fabrication of battery mount
Design of flywheel-clutch coupling