## Slide 1: MECHANICAL TEAM WEEK 9
Clinton Otieno

## Slide 2: Tasks done
Unmounting the front wheels and axle
Motor flywheel coupling machining

## Slide 3: FRONT WHEEL UNMOUNTING
This was done with an aim to extend the wheel base .
Extending the wheelbase will increase tractor balance thus reducing the tendency to roll when negotiating corners.

## Slide 4: WHEEL BASE EXTENSION IN PROGRESS

## Slide 5: MOTOR FLYWHEEL COUPLING

## Slide 6: FLYWHEEL COUPLING AND MOTOR

## Slide 7: THREADED PART

## Slide 8: MODIFIED RACK

## Slide 9: CHALLENGE
Tools acquisition

## Slide 10: TO DO
Extension of wheel base
Finishing on the motor flywheel coupling fabrication
Completion of steering system fabrication