## Slide 1: Navigation Group
Week SEVEN progress and tasks

## Slide 2: Members
Members;
Dennis Bundi.
Charles Otieno.
Kiragu Maina.
Omar Waka.

## Slide 3: Agreement on Operation with Mechanical team
The mechanial team is to do the necessary calculatios for the determination for the properties of our:
1:Braking System implementation...
we concluded to use an electromechanical pneumatic mechanism,pending calculation on the necessary force needed to push the pedal.

## Slide 4: Agreement on OPeration With Mechanical Team
2:Clutch necessity,This was also concluded that we will use another electro-mechanical pneumatic mechanism.
Pending the necessary calculations.
3:Steering:
based on the mechanical teams calculations ,the general consesu for the necessary force needed to work on the steering while both stationary and in motion,a force generation of atleast 156N/M was needed.
This will be implemented using a 17kg servo-motor.

## Slide 5: Necessary items
We will potentially need 3 electro-mechanical Actuators.
A 17kg Servo motor.

## Slide 6: Challenges
PID code generation and formulation.

## Slide 7
THE END